Time Plan (~1 page)

A one-page overview of how you plan to work on the project from now until September 1st. This can be written, in a table, or given visually such as in the form of a Gantt chart (or a combination of those methods). Consider including the following:

Kindly check our timetable as below link:

[HEATSummerProject/HEAT - Project Timetable.xlsx](HEATSummerProject/HEAT%20-%20Project%20Timetable.xlsx)

* How long will you spend researching background information?

we intend to allocate approximately 2-4 weeks for comprehensive research should be sufficient. This timeframe allows for thorough exploration of existing assessment tools, methodologies, and best practices, as well as gathering insights from academic literature and case studies.

* What are the possible milestones?
  + Project Initiation: project objective, project scope, requirement, and expectation.
  + Research and analyse user need and preferences.
  + Design and prototyping.
  + Development.
  + Testing.
  + Evaluation.
  + Deployment.
* Will there be a distinct prototyping phase?

Yes, we plan to prototype the application, to have our client a general idea how we will design and develop the application. Get approval on user interface and potential functionalities before development.

* Do you need time to gather or buy materials and hardware?

For now, we don’t have any plan to buy or gather any hardware and materials.

* Will you be breaking your work down into sprints?

We plan to break the project down into 3 sprints, kindly check details in our project timetable.

* Are there any weeks you won’t be working over the summer? Or when your client /

supervisor is unavailable?

We will be available all time over the summer but will check supervisor and client if they will be unavailable

* When will evaluation take place? When would you need to start recruiting test users?

We plan to evaluate our project in August when our program has a complete version.

Will recruit some potential users to test our application and look for their feedbacks.

* What are the obstacles to completing on time? And what are your alternative plans?

We set to finish our project a week before the due date in case any team member might be absent unintentionally. Furthermore, we will follow our timetable to make sure we finish staged goals.

* When do you plan to start writing up?

We aim to start our group report alongside the development of the application, try to write down the key points during our development each week. It will be easier to form our final report and avoid missing important points.